# Types of Testing Metrics

## 1. Test Process Metrics

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [ChatGPT] on [8/24/2025]

(Measure progress and effectiveness of the test process)

- Test Case Execution Status → % of test cases passed, failed, blocked.

- Test Progress → number of tests executed vs planned.

- Test Coverage → % of requirements or code covered by tests.

- Defect Detection Percentage (DDP) → defects found during testing vs total defects (testing + production).

- Test Effort Variance → planned effort vs actual effort spent on testing.

## 2. Product Quality Metrics

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [ChatGPT] on [8/24/2025]

(Measure product quality and readiness for release)

- Defect Density → number of defects per module / per 1,000 lines of code (KLOC).

- Defect Severity Index (DSI) → average severity of defects.

- Mean Time to Detect (MTTD) → average time to find a defect.

- Mean Time to Repair (MTTR) → average time to fix defects.

- Escaped Defects → number of defects found in production.

## 3. Defect Metrics

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [ChatGPT] on [8/24/2025]

(Focus on defect tracking and analysis)

- Defect Distribution → defects by module/component.

- Defect Age → how long defects remain open.

- Defect Removal Efficiency (DRE) →

DRE=Defects removed during testingTotal defects (testing + production)×100\text{DRE} = \frac{\text{Defects removed during testing}}{\text{Total defects (testing + production)}} \times 100

- Reopen Rate → % of defects that reappear after being fixed.

## 4. Effort & Cost Metrics

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [ChatGPT] on [8/24/2025]

(Related to resources and time spent)

- Test Effort per Requirement → hours spent testing per requirement.

- Cost of Quality (CoQ) → cost of testing, prevention, and fixing defects.

- Return on Investment (ROI) for Test Automation → cost savings from automation vs manual effort.