# Daily/Status Test Report

## 🔹 Definition

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [ChatGPT] on [8/24/2025]

A Daily/Status Test Report is a short report shared every day (or at defined intervals) during the testing phase.
 It shows what testing was done today, current progress, defects found, and blockers, helping the team and stakeholders track real-time test execution.

👉 It’s like a health update of testing for the day.

## 🛠️ Key Contents of a Daily Test Report

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [ChatGPT] on [8/24/2025]

- Basic Info

  - Date

  - Project Name / Module

  - Tester(s)

- Test Execution Summary

  - Total Test Cases Planned

  - Test Cases Executed Today

  - Passed / Failed / Blocked / Skipped

- Defects Summary

  - No. of defects raised today

  - Open / Closed / Fixed defects

  - Defect severity (Critical, Major, Minor)

- Progress Against Plan

  - % of test cases completed vs planned for today

  - Any slippage or delays

- Blockers / Issues

  - Test environment down

  - Test data not available

  - Dependency on development team

- Next Steps (Plan for Tomorrow)

  - Features/modules planned to test next

  - Retesting/Regression scheduled

## 📊 Example: Daily Test Report (E-commerce Website)

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [ChatGPT] on [8/24/2025]

Date: 18-Aug-2025
 Module: Checkout & Payment
 Tester: Ali

### ✅ Test Execution Summary

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [ChatGPT] on [8/24/2025]

- Total Test Cases Planned: 100

- Executed Today: 30

  - Passed: 20

  - Failed: 7

  - Blocked: 3

- Execution % Completed: 30%

### 🐞 Defects Summary

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [ChatGPT] on [8/24/2025]

- Total Defects Raised Today: 8

  - Critical: 2 (Payment gateway failure, Order not saved)

  - Major: 3 (Coupon not applied, Wrong shipping charge, Session timeout)

  - Minor: 3 (UI alignment issues)

- Total Defects Status: Open – 6, Closed – 2

### 🚧 Blockers / Issues

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [ChatGPT] on [8/24/2025]

- Payment test environment was unstable for 2 hours.

- Test data for international shipping not yet received.

### 📌 Next Steps (Tomorrow)

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [ChatGPT] on [8/24/2025]

- Retest fixed defects in payment module.

- Start regression testing on checkout flow.

- Continue with remaining 70 test cases.

## ✅ Why Daily Test Reports Are Important

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [ChatGPT] on [8/24/2025]

- Keep stakeholders updated on daily progress.

- Help identify bottlenecks early (like environment or test data issues).

- Provide a clear view of quality trends day by day.

- Improve team coordination between testers, developers, and managers.

👉 So, the Daily Test Report = snapshot of testing progress for that day.